Sprint 1

Epic 1: User Interface Development

This epic focused on building the Streamlit-based web interface so users can interact with the system.

Stories under this epic:

• USN-1: Designing the Streamlit layout and sidebar input (2 Story Points)
• USN-2: Implementing Artifact Name input field (1 Story Point)
• USN-3: Implementing Historical Period input field (1 Story Point)
• USN-4: Implementing word count selection slider (100–2000 words) (2 Story Points)
• USN-5: Creating the section to display generated artifact description (2 Story Points)

Total for Epic 1: 8 Story Points

Epic 2: Core AI Integration

This epic handled the core functionality of connecting the application with Google Gemini AI.

Stories under this epic:

• USN-6: Integrating Google Gemini API with the application (5 Story Points)
• USN-7: Designing structured prompt template (Title, Origin, Material, Historical Context, Cultural Significance) (3 Story Points)
• USN-8: Handling API response and displaying generated output (3 Story Points)

Total for Epic 2: 11 Story Points

Total Story Points in Sprint 1

Epic 1 (8) + Epic 2 (11) = 19 Story Points

Sprint 2

Epic 3: Content Formatting and Export

This epic focused on converting AI output into structured, downloadable format.

Stories under this epic:

• USN-9: Structuring output into clear artifact description sections (3 Story Points)
• USN-10: Implementing Markdown file generation (3 Story Points)
• USN-11: Implementing download functionality for .md file (2 Story Points)

Total for Epic 3: 8 Story Points

Epic 4: User Experience Enhancements

This epic improved usability and system robustness.

Stories under this epic:

• USN-12: Adding loading indicator during AI processing (2 Story Points)
• USN-13: Displaying a random historical fact during loading (2 Story Points)
• USN-14: Implementing input validation and error handling (3 Story Points)

Total for Epic 4: 7 Story Points

Epic 5: Testing and Deployment

This epic ensured system reliability and proper execution.

Stories under this epic:

• USN-15: Functional testing of AI artifact description generation (3 Story Points)
• USN-16: Local deployment setup and documentation (2 Story Points)

Total for Epic 5: 5 Story Points

Total Story Points in Sprint 2

8 + 7 + 5 = 20 Story Points

Overall Calculation

Total Story Points Completed = 19 + 20 = 39

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints

Velocity = 39 / 2

Velocity = 19.5 ≈ 19–20 Story Points per Sprint