Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 11 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS91648 |
| Project Name | Gemini Historical Artifact Description |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Interface Development | USN-1 | Design Streamlit layout and sidebar input | 2 | High | Frontend Dev |
| Sprint-1 | User Interface Development | USN-2 | Implement Artifact Name input field | 1 | High | Frontend Dev |
| Sprint-1 | User Interface Development | USN-3 | Implement Historical Period input field | 1 | High | Frontend Dev |
| Sprint-1 | User Interface Development | USN-4 | Implement word count selection slider (100–2000) | 2 | High | Frontend Dev |
| Sprint-1 | AI Integration | USN-5 | Integrate Google Gemini API | 5 | High | AI Dev |
| Sprint-1 | AI Integration | USN-6 | Create structured prompt template (Title, Origin, Material, Historical Context, Cultural Significance) | 3 | High | AI Dev |
| Sprint-1 | AI Integration | USN-7 | Display generated artifact description in UI | 3 | High | Full Stack Dev |
| Sprint-2 | Content Formatting | USN-8 | Format output into structured artifact sections | 3 | Medium | Backend Dev |
| Sprint-2 | Content Export | USN-9 | Implement Markdown file generation | 3 | High | Backend Dev |
| Sprint-2 | Content Export | USN-10 | Implement download functionality (.md file) | 2 | High | Full Stack Dev |
| Sprint-2 | User Experience Enhancement | USN-11 | Add loading indicator during AI processing | 2 | Medium | Frontend Dev |
| Sprint-2 | User Experience Enhancement | USN-12 | Display random historical fact during loading | 2 | Low | Frontend Dev |
| Sprint-2 | System Reliability | USN-13 | Implement input validation and error handling | 3 | High | Full Stack Dev |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 19 | 7 Days | 01 Feb 2026 | 07 Feb 2026 | 19 | 07 Feb 2026 |
| Sprint-2 | 20 | 7 Days | 08 Feb 2026 | 14 Feb 2026 | 20 | 14 Feb 2026 |

Velocity Calculation

Total Story Points Completed = 19 + 20 = 39

Number of Sprints = 2

Velocity = Total Story Points / Number of Sprints

Velocity = 39 / 2

Velocity = 19.5 ≈ 19–20 Story Points per Sprint

✅ Average Velocity per Day (If Sprint Duration = 10 Days)

If team velocity per sprint = 20 story points

Average Velocity (AV) per day = 20 / 10

Average Velocity = 2 Story Points per Day

Burndown Chart Explanation

A Burndown Chart is a graphical representation of the remaining work (story points) versus time in a sprint.

For the Gemini Historical Artifact Description System:

- The X-axis represents Sprint Days (1–7)

- The Y-axis represents Remaining Story Points

- At the start of Sprint-1, remaining work = 19 story points

- Each day, completed tasks reduce the remaining points

- On Day 7, remaining work = 0

The ideal burndown line shows a steady decrease from total story points to zero.
If the actual line follows closely to the ideal line, the sprint is on track.

If you want, I can also:

Total Story Points Completed = 16 + 20 = 36
 Number of Sprints = 2

Velocity = 36 / 2

Velocity = 18 Story Points per Sprint